SESSION-11 Estimation Techniques

Q-1. Pick any one feature from an app you use daily (for example: 'Search Restaurants' in Zomato or 'Add to Cart' in Flipkart) and break down the testing tasks for this feature using a Work Breakdown Structure (WBS) — list at least 6 distinct testing activities or sub-tasks.

Ans.

Work Breakdown Structure (WBS) – "Search Restaurants" Feature (Zomato)

Feature: Search Restaurants

| WBS No. | Testing Activity / Sub-Task |
| --- | --- |
| 1.0 | Requirement Analysis – Review the search feature requirements and acceptance criteria. |
| 2.0 | Test Planning – Define the testing scope, objectives, and prepare the test plan. |
| 3.0 | Test Case Design – Create test scenarios and detailed test cases for restaurant search. |
| 4.0 | Test Data Preparation – Prepare valid, invalid, and edge-case search inputs. |
| 5.0 | Test Execution – Execute manual test cases and record the results. |
| 6.0 | Defect Reporting – Log defects, assign severity and priority, and track bug fixes. |
| 7.0 | Regression Testing – Re-test the search feature after bug fixes to ensure no existing functionality is affected. |
| 8.0 | Test Closure – Prepare the final test report and summarize testing results. |

Q-2. For the 'Send Message' feature in WhatsApp, estimate the total test effort required by listing all the main test activities, assigning estimated hours to each, and calculating the overall effort needed. Hint: Consider activities like test case design, test execution, defect reporting, and regression testing.

Ans.

Test Effort Estimation – "Send Message" Feature (WhatsApp)

Feature: Send Message

| Test Activity | Estimated Hours |
| --- | --- |
| Requirement Analysis | 2 Hours |
| Test Planning | 2 Hours |
| Test Case Design | 4 Hours |
| Test Data Preparation | 2 Hours |
| Test Execution | 6 Hours |
| Defect Reporting & Tracking | 3 Hours |
| Bug Verification | 2 Hours |
| Regression Testing | 3 Hours |
| Test Summary Report | 2 Hours |

Total Test Effort

| Activity | Hours |
| --- | --- |
| Total Estimated Effort | 26 Hours |

Q-3. Given the following scenario: Flipkart's 'Apply Coupon' feature is being released as a small module. Using the steps of test effort estimation discussed in class, create a simple estimation sheet (table) showing each test activity, estimated hours, and any assumptions you make.

Ans.

Test Effort Estimation Sheet – "Apply Coupon" Feature (Flipkart)

Feature: Apply Coupon

Assumptions

- The Apply Coupon feature is a small module.

- Manual testing only (no automation).

- One QA tester is assigned.

- Test environment and test data are available.

- No major requirement changes during testing.

Test Effort Estimation Sheet

| Test Activity | Description | Estimated Hours |
| --- | --- | --- |
| Requirement Analysis | Review requirements and acceptance criteria for the coupon feature. | 2 Hours |
| Test Planning | Define testing scope, objectives, and approach. | 1 Hour |
| Test Case Design | Create test scenarios and detailed test cases. | 3 Hours |
| Test Data Preparation | Prepare valid, invalid, expired, and edge-case coupon data. | 2 Hours |
| Test Environment Setup | Verify the test environment is ready. | 1 Hour |
| Test Execution | Execute all planned test cases. | 5 Hours |
| Defect Reporting & Tracking | Log defects and communicate with developers. | 2 Hours |
| Regression Testing | Re-test after bug fixes and verify existing functionality. | 3 Hours |
| Test Summary Report | Prepare the final test report and test results. | 1 Hour |

Total Estimated Effort

| Total Effort | 20 Hours |
| --- | --- |
| Overall Estimated Testing Time | 20 Hours |

Q-4. Read about Test Point Analysis (TPA) as introduced in class. In your own words, explain how TPA could help estimate testing effort for a new 'Movie Booking' feature in BookMyShow. List two advantages and one limitation of using TPA for this purpose. Hint: You do not need to do full TPA calculations, just explain the concept and its application.

Ans.

Test Point Analysis (TPA) is a technique used to estimate the amount of testing effort required for a software feature. It considers factors such as the size of the feature, its complexity, the number of functions to be tested, and the testing activities involved. Instead of making rough guesses, TPA provides a structured way to estimate the time and effort needed for testing.

Application to a "Movie Booking" Feature in BookMyShow

For a new Movie Booking feature in BookMyShow, TPA can help estimate the testing effort by considering all major functions involved, such as:

- Searching for a movie

- Selecting a theatre and show time

- Choosing seats

- Applying offers or coupons

- Making payment

- Receiving booking confirmation

By evaluating the complexity and number of these functions, testers can estimate the time needed to design test cases, execute tests, report defects, and perform regression testing.

Advantages of TPA

- Improves Estimation Accuracy

  - TPA provides a structured method for estimating testing effort, resulting in more realistic schedules and resource planning.

- Helps in Resource Planning

  - It enables project managers to estimate the number of testers and the amount of time required based on the complexity of the feature.

Limitation of TPA

- Requires Clear Requirements

  - TPA works best when project requirements are complete and well defined. If requirements change frequently, the effort estimates may need to be revised.